Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05-07-2026 |
| --- | --- |
| Team ID |  |
| Project Name | ONLINE COMPLAINT REGISTRATION |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration. | USN-1 | As a user, I can register an account with name, email, phone, password, and role | 3 | High | B.V.Rajya Lakshmi |
| Sprint-1 | User Login | USN-2. | As a user, I can securely log into the application using my email and password.. | 2 | High | B.V.Rajya Lakshmi |
| Sprint-1 | Forgot Password | USN-3 | As a user, I can reset my password using my registered email address. | 2 | High | B.V.Rajya Lakshmi |
| Sprint-1 | User Profile. | USN-4 | As a user, I can view and update my profile details. | 2 | Medium | B.V.Rajya Lakshmi |
| Sprint-2 | Complaint Registration | USN-5 | As a user, I can submit a complaint with category, description, and supporting image. | 5 | High | B.V.Rajya Lakshmi |
| Sprint-2 | Complaint Tracking | USN-6 | As a user, I can track the current status of my complaint. | 3 | High | B.V.Rajya Lakshmi |
| Sprint-2 | Complaint Cancellation. | USN-7 | As a user, I can cancel my complaint before it is resolved. | 2 | Medium | B.V.Rajya Lakshmi |
| Sprint-3. | Agent Management. | USN-8 | As an admin, I can create and approve agent accounts. | 3 | High | B.V.Rajya Lakshmi |
| Sprint-3 | Complaint Assignment | USN-9 | As an admin, I can assign complaints to available agents. | 4 | High | B.V.Rajya Lakshmi |
| Sprint-3 | Dashboard. | USN-10 | As an admin, I can monitor complaints through dashboard charts and statistics. | 3 | High | B.V.Rajya Lakshmi |
| Sprint-4 | Complaint Resolution | USN-11 | As an agent, I can update complaint status and upload a resolution image. | 4 | High | B.V.Rajya Lakshmi |
| Sprint-4 | Chat Module | USN-12 | As a user and agent, I can communicate through the chat system. | 4 | Medium | B.V.Rajya Lakshmi |
| Sprint-4 | Feedback | USN-13 | As a user, I can submit feedback after complaint resolution. | 2 | Medium | B.V.Rajya Lakshmi |
| Sprint-4 | Responsive Design | USN-14 | As a user, I can use the application on mobile, tablet, laptop, and desktop devices. | 3 | High | B.V.Rajya Lakshmi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 01 Jul 2026 | 03 Jul 2026 | 20 | 03 Jul 2026 |
| Sprint-2 | 20 | 3 Days | 04 Jul 2026 | 06 Jul 2026 | 20 | 06 Jul 2026 |
| Sprint-3 | 20 | 3 Days | 07 Jul 2026 | 09 Jul 2026 | 20 | 09 Jul 2026 |
| Sprint-4(Testing and Bug fixes) | 20 | 3 Days | 10 Jul 2026 | 12 Jul 2026 | 20 | 12 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points = 80

Total Sprint Duration = 12 Days

Average Velocity:

80 ÷ 12 = 6.67 Story Points per Day

You can write:

Average Velocity = 6.67 Story Points/Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

References:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts